|  | WYNN RESORTS Office of the CFO ¦ Corporate Finance STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Capital Investment Proposal: Wynn Las Vegas Gaming Floor Modernization

| Project Code | CAPEX-2025-014 |
| --- | --- |
| Requested By | VP Casino Operations |
| Total Investment | $42.5M |
| Submission Date | March 2025 |

Executive Summary

This proposal requests $42.5M to modernize the Wynn Las Vegas gaming floor, replacing 380 aging slot machines (average age 8.4 years) with IGT and Aristocrat units featuring enhanced player tracking, and redesigning three premium table game areas. Projected IRR of 24.1% over five years, above the 18% hurdle rate for gaming floor investments.

Financial Case

| Metric | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Incremental Revenue ($M) | 8.4 | 16.1 | 18.9 | 19.4 | 19.8 |
| Incremental EBITDA ($M) | 3.2 | 12.4 | 18.2 | 18.7 | 19.1 |
| Capex Outflow ($M) | (42.5) | --- | --- | --- | --- |
| Cumulative NPV ($M) | (41.1) | (29.4) | (13.2) | 3.8 | 19.4 |
| IRR (5-Year) | --- | --- | --- | --- | 24.1% |
| Payback Period | --- | --- | 3.7 yrs | --- | --- |

Strategic Rationale

Competitive positioning: Wynn slot floor age lags MGM Grand and Bellagio by ~2.1 years on average; new units restore competitive parity

Guest experience: Player tracking shows 23% higher average daily theoretical on machines under 3 years old vs over 7 years old

Regulatory compliance: 47 machines exceed Nevada Gaming Control Board recommended maximum age guidelines effective January 2026

Risk Factors

Execution risk: Floor reconfiguration requires 6-week phased closures; revenue disruption estimated at $3.1M included in Year 1

Market risk: Baccarat volume softening could delay revenue recovery 6-12 months beyond base case

Vendor risk: IGT supply chain constraints noted Q4 2024; contingency supplier Aristocrat identified for up to 40% of units