|  | WYNN RESORTS Office of the CFO ¦ Corporate Finance STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Capital Allocation Decision Log -- FY2021 to FY2024

| Period Covered | FY2021-FY2024 |
| --- | --- |
| Prepared By | Director of Corporate Finance |
| Date | January 2025 |
| Total Approved Spend | $312.7M |

Investment Decision Log

| Project ID | Description | Approved ($M) | Actual ($M) | IRR Projected | IRR Actual | Status |
| --- | --- | --- | --- | --- | --- | --- |
| CAPEX-2021-003 | Boston Poker Room Expansion | 8.2 | 9.1 | 19.4% | 14.2% | Complete |
| CAPEX-2021-009 | Las Vegas Spa & Wellness Renovation | 14.7 | 15.3 | 22.1% | 24.8% | Complete |
| CAPEX-2022-001 | Las Vegas Convention Center Tech Upgrade | 22.4 | 21.8 | 21.3% | 26.1% | Complete |
| CAPEX-2022-007 | Boston F&B Concept Refresh | 11.6 | 13.2 | 18.7% | 16.4% | Complete |
| CAPEX-2023-002 | Las Vegas Executive Suite Renovation | 34.1 | 33.7 | 23.8% | 25.2% | Complete |
| CAPEX-2023-011 | Enterprise CRM Platform (Salesforce) | 18.9 | 22.4 | 20.2% | 11.8% | Underperformed |
| CAPEX-2024-004 | Las Vegas Pool Complex Refresh | 28.3 | 27.9 | 24.4% | In progress | In Progress |
| CAPEX-2024-008 | Boston Slot Floor Technology Refresh | 16.4 | 16.1 | 21.7% | In progress | In Progress |

Key Observations

Physical asset renovations consistently delivered IRR 1-3pp above projection; RevPAR uplift modelling is conservative for these categories

Technology investments underperformed IRR in 2 of 3 tracked cases; Salesforce delivered 11.8% actual vs 20.2% projected due to integration delays and lower adoption

Boston projects lagged Las Vegas counterparts by average 4.1pp IRR, consistent with the more competitive Boston market

Recommendation: Apply 15% discount factor to projected IRR for all future technology CAPEX submissions