|  | WYNN RESORTS Office of the COO ¦ Project Management INTERNAL USE ONLY |
| --- | --- |

INTERNAL AUDIT REPORT
RACI Matrix: New Fine Dining Outlet Launch -- Wynn Las Vegas

| Project | Lakeside Kitchen Launch |
| --- | --- |
| Target Open Date | June 2025 |
| Project Sponsor | COO |

RACI Matrix -- Lakeside Kitchen Launch

| Activity | COO | VP F&B | VP Marketing | VP HR | VP Facilities | VP Legal | VP Finance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Concept approval | A | R | C | I | I | I | C |
| Menu development | I | R | C | I | I | I | I |
| Staffing plan and recruitment | A | C | I | R | I | C | C |
| Marketing campaign development | I | C | R | I | I | C | C |
| Construction and fit-out | A | C | I | I | R | I | C |
| Health department approval | A | C | I | I | C | R | I |
| Liquor license application | A | I | I | I | I | R | I |
| IT systems setup (POS, reservations) | I | C | I | I | C | I | R |
| Staff training program | I | R | I | R | I | I | I |
| Soft opening event planning | A | R | R | C | C | I | C |
| Media and PR launch | I | C | A/R | I | I | C | I |
| Budget tracking | A | C | C | C | C | I | R |
| Post-launch performance review | A | R | C | C | I | I | C |
| Guest feedback collection | I | R | C | I | I | I | I |
| Regulatory compliance sign-off | A | I | I | I | C | R | I |
| Vendor contract execution | C | R | I | I | C | A | C |
| Pricing strategy | A | R | C | I | I | I | C |
| Reservation system launch | I | R | C | I | I | I | I |
| Supply chain setup | I | R | I | I | C | C | C |
| Six-month business review | A | R | C | C | I | I | R |