|  | WYNN RESORTS Office of the CTO ¦ Engineering STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Technical Debt Backlog Assessment -- Q1 2025

| Assessment Date | January 2025 |
| --- | --- |
| Owner | VP Engineering |
| Total Estimated Remediation Cost | $8.4M |

Technical Debt Backlog

| Item ID | System | Description | Debt Type | Severity | Business Impact | Effort (weeks) | Estimated Cost | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TD-001 | Wynn Loyalty Platform | Custom-built loyalty platform on PHP 5.6 (unsupported); no unit tests; monolithic architecture | Architecture + Security | Critical | Guest loyalty data at risk; no cloud migration path | 52 | $2.1M | P1 -- FY2025 |
| TD-002 | Opera PMS | Oracle OPERA 5.6 with 47 custom modifications not supported by standard upgrades | Customization | High | Blocks upgrade to OPERA Cloud; security vulnerability | 24 | $840K | P1 -- FY2025 |
| TD-003 | Agilysys InfoGenesis POS | On-premise POS system at end of vendor support; no API integration with modern systems | Obsolescence | Critical | POS failure risk; no modern payment integration | 16 | $480K | P1 -- immediate |
| TD-004 | Avaya Telecom Platform | On-premise Avaya phone system EOL 2025; no Teams integration; single point of failure | Obsolescence | High | Call center and guest room phone risk | 20 | $620K | P1 -- Q3 2025 (ADR approved) |
| TD-005 | Oracle ERP | 120+ custom Oracle reports written in Oracle Reports (deprecated); blocking cloud migration | Customization | High | Delays Oracle Cloud full go-live; report rebuild required | 18 | $390K | P2 -- FY2025-2026 |
| TD-006 | Salesforce CRM | Casino Host Salesforce configuration not upgraded since 2022; missing Salesforce Summer 2023 and 2024 features | Maintenance | Medium | Casino Host productivity below potential; guest profile gaps | 8 | $180K | P2 -- Q2 2025 |
| TD-007 | Azure Infrastructure | 14 development servers running without auto-shutdown policies; monthly wasted cloud spend ~$12K | Cost | Low | No security risk; $144K annual waste | 2 | $40K | P3 -- Q1 2025 |
| TD-008 | Genetec Security Center | Video surveillance platform running on Windows Server 2016 (extended support ends 2027) | Obsolescence | Medium | Security risk materializes in 2027; plan upgrade path now | 12 | $320K | P3 -- FY2026 |
| TD-009 | Custom API Integration Layer | 18 point-to-point integrations between legacy systems; no API gateway; brittle and undocumented | Architecture | High | Any system change creates cascading integration failures | 32 | $720K | P2 -- FY2025-2026 |
| TD-010 | Microsoft 365 Tenant | Tenant not fully configured for Conditional Access; MFA not enforced for 23% of users | Security | Critical | Identity compromise risk; cyber insurance requirement not met | 4 | $80K | P1 -- immediate |
| TD-011 | Oracle ERP Data Quality | 42% of vendor master records contain errors or duplicates from EBS migration | Data Quality | Medium | Procurement and AP process inefficiency; audit risk | 6 | $140K | P2 -- Q2 2025 |
| TD-012 | Tableau BI Platform | 68 deprecated Tableau workbooks still in production; no governance on report lifecycle | Governance | Low | Confusion about authoritative data sources; wasted license cost | 4 | $60K | P3 -- Q2 2025 |
| TD-013 | Network Documentation | Network topology documentation last updated 2021; 34% of switch configurations undocumented | Documentation | High | Incident response hampered by lack of documentation | 8 | $120K | P2 -- Q1 2025 |
| TD-014 | Coupa Procurement | Approval workflow rules not updated since initial implementation; 6 workflow rules obsolete | Process | Low | Minor audit risk; procurement process inefficiency | 2 | $30K | P3 -- Q2 2025 |
| TD-015 | Azure DevOps | CI/CD pipelines exist for only 3 of 11 custom applications; manual deployment risk | DevOps | Medium | Deployment errors; no automated rollback capability | 12 | $180K | P2 -- FY2025 |