|  | WYNN RESORTS Office of the CTO ¦ Information Security STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Vulnerability Assessment Report -- Q1 2025

| Assessment Date | January 2025 |
| --- | --- |
| Performed By | Internal Security Team + CrowdStrike |
| Scope | All production systems |

Executive Summary

The Q1 2025 vulnerability assessment identified 47 total vulnerabilities across production systems, comprising 3 Critical, 11 High, 24 Medium, and 9 Low severity findings. The 3 Critical vulnerabilities require immediate remediation within 72 hours per Wynn information security policy. The overall security posture has improved from Q4 2024, when 5 Critical vulnerabilities were identified, reflecting successful remediation activity by the engineering team. The primary risk concentration is in legacy on-premise systems, particularly the Avaya telecom platform and the Wynn Loyalty Platform custom application.

Vulnerability Register

| Vuln ID | System | CVE Reference | Severity | CVSS Score | Status | Remediation Owner | Due Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VUL-2025-001 | Avaya Communications Platform | CVE-2024-36488 | Critical | 9.8 | Patch in progress | VP Engineering | Jan 31 2025 |
| VUL-2025-002 | Wynn Loyalty Platform | CVE-2024-4978 (PHP 5.6) | Critical | 9.4 | Workaround applied; full fix requires platform upgrade | CISO + VP Engineering | Q2 2025 (requires ADR) |
| VUL-2025-003 | Oracle ERP (on-premise legacy) | CVE-2024-21260 | Critical | 9.1 | Patch approved; deployment window Feb 8 2025 | VP Engineering | Feb 8 2025 |
| VUL-2025-004 | Microsoft Azure VMs (7 instances) | CVE-2024-38077 | High | 8.8 | Patching in progress; 4 of 7 completed | Cloud Engineering | Feb 15 2025 |
| VUL-2025-005 | Agilysys InfoGenesis POS | CVE-2024-34750 | High | 8.4 | Vendor patch available; deployment scheduled | VP Engineering | Feb 20 2025 |
| VUL-2025-006 | Palo Alto NGFW | CVE-2024-3400 | High | 8.2 | Patched February 1 2025 | Network Engineering | Completed |
| VUL-2025-007 | Windows Server 2016 (Genetec) | CVE-2024-38143 | High | 7.8 | Deferred to FY2026 upgrade per TD-008 | CISO | FY2026 (accepted risk) |
| VUL-2025-008 | Salesforce (misconfiguration) | N/A -- Config issue | High | 7.4 | Salesforce admin correcting sharing rules | Salesforce Admin | Feb 10 2025 |
| VUL-2025-009 | CrowdStrike Falcon Console | CVE-2024-1709 | High | 7.1 | Patch applied January 28 2025 | CISO | Completed |
| VUL-2025-010 | Microsoft 365 MFA gaps | N/A -- Policy gap | High | 7.0 | MFA rollout in progress; 77% complete | VP IT | Feb 28 2025 |
| VUL-2025-011 | Cisco Meraki Switch Firmware | CVE-2024-20399 | Medium | 6.8 | Firmware update scheduled in maintenance window | Network Engineering | Mar 1 2025 |
| VUL-2025-012 | Custom API Integration Layer | N/A -- Design flaw | Medium | 6.4 | Remediation requires API gateway project (TD-009) | VP Engineering | FY2025 (backlog) |