|  | WYNN RESORTS Office of the CTO STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
FY2025 Technology Roadmap -- Business Value Mapping

| Version | 1.2 |
| --- | --- |
| Date | January 2025 |
| Approved By | CTO |
| Distributed To | CEO, CFO, Board Technology Committee |

FY2025 Technology Roadmap -- Business Value Mapping

| Initiative | Quarter | Investment ($M) | Strategic Objective | Expected Business Outcome | KPI Impact | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| Microsoft Teams Phone Migration | Q1-Q2 | 0.62 | Operational Excellence | Replace EOL Avaya; reduce telecom cost 40% | Infrastructure cost reduction $410K/yr | Low |
| MFA Enforcement (all users) | Q1 | 0.09 | Cybersecurity | Close critical security gap; meet cyber insurance requirements | Eliminates Critical security finding VUL-2025-010 | Low |
| DevOps CI/CD Pipeline Build-out | Q1-Q2 | 0.18 | Engineering Excellence | Reduce deployment errors; enable faster release cadence | Release cycle from bi-weekly to weekly; MTTR reduction | Medium |
| Oracle ERP Custom Report Migration | Q2-Q3 | 0.39 | Operational Excellence | Enable full Oracle Cloud go-live; reduce ERP support cost | Oracle support cost reduction $180K/yr from Q4 | Medium |
| Loyalty Platform Replacement (Salesforce) | Q2-Q4 | 7.40 | Guest Experience Leadership | Replace EOL loyalty platform; enable personalization | Loyalty member digital engagement +40%; incremental revenue $2.4M in Year 2 | High |
| API Gateway Implementation | Q3-Q4 | 0.72 | Technical Foundation | Replace point-to-point integrations; improve system resilience | System integration incidents -60%; faster future development | High |
| Casino Technology Skills Hire + Training | Q1-Q3 | 0.28 | Engineering Excellence | Fill critical casino systems gap; reduce vendor dependency for IGT work | Reduce IGT professional services spend $320K/yr | Medium |
| Salesforce CDP Proof of Concept | Q2-Q3 | 0.48 | Guest Experience Leadership | Validate CDP capability for FY2026 rollout | Personalization capability baseline established; decision milestone Q4 | Medium |
| POS System Replacement Evaluation | Q1 | 0.12 | Operational Excellence | Select replacement for EOL Agilysys InfoGenesis | F&B order accuracy improvement target 3%; cloud integration enabled | Low (evaluation only) |
| Security Awareness Training Program | Q1-Q4 | 0.09 | Cybersecurity | Reduce phishing susceptibility; meet NIST CSF target maturity | Simulated phishing click rate below 5% | Low |
| Azure Cost Optimization | Q1 | 0.04 | Operational Excellence | Eliminate wasted cloud spend (dev server auto-shutdown) | $144K annual savings; payback in 3 months | Low |
| Board Technology Committee Reporting Enhancement | Q1 | 0.02 | Governance | Provide board with real-time technology health dashboard | Improved board confidence; faster risk escalation | Low |