|  | WYNN RESORTS Office of the CTO ¦ Technology Strategy STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Technology Investment ROI Report -- FY2022 to FY2024

| Period | FY2022-FY2024 |
| --- | --- |
| Prepared By | VP Technology Strategy |
| Date | January 2025 |

Technology Investment ROI -- FY2022 to FY2024

| Project | Year | Investment ($M) | Business Owner | Projected ROI | Actual ROI | Revenue Impact | Cost Savings | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Workday HCM Implementation | 2022 | 3.8 | VP HR | 22% IRR | 14% IRR | None | $380K/yr (payroll accuracy, reduced manual HR) | Below expectations -- adoption issues in scheduling module |
| Convention Center AV Technology Upgrade | 2022 | 2.1 | VP Sales & Events | 28% IRR | 31% IRR | $4.2M incremental convention revenue in FY2023 | None | Above expectations |
| ServiceNow ITSM Implementation | 2022 | 1.2 | CTO / COO | 18% IRR | 24% IRR | None | $290K/yr (IT labor savings); $180K/yr (operations efficiency) | Above expectations |
| Oracle ERP Cloud Migration | 2023 | 4.8 | CFO | 20% IRR | In progress (12% to date) | None | $420K/yr (infrastructure cost reduction partial) | On track for full benefit realization FY2025 |
| Salesforce CRM Enhancement (Casino Host) | 2023 | 2.2 | VP Casino Operations | 24% IRR | 9% IRR | $1.8M projected; $0.6M actual (48-month) | None | Below expectations -- Casino Host adoption 48% only |
| CrowdStrike Falcon Deployment | 2024 | 0.29 | CISO | Qualitative (risk reduction) | On track | None | $0 direct; $2.1M avoided cost from prevented incident (estimated) | On track -- cyber insurance premium reduction $84K/yr |
| Digital Tipping Platform | 2024 | 0.3 | VP F&B | 180% IRR | Above target | $1.1M incremental F&B revenue (tip sharing drives service quality) | None | Above expectations |
| Azure Infrastructure Migration (Phase 1) | 2024 | 1.8 | CTO | 22% IRR | 18% IRR (to date) | None | $340K/yr savings vs on-premise (partial) | On track for full savings FY2025 |
| Anaplan Financial Planning Platform | 2024 | 0.38 | CFO | Qualitative (planning accuracy) | Positive (CFO satisfied) | None | $120K/yr (FP&A labor savings) | On track |
| Zero-Trust Guest WiFi (Palo Alto ZTNA) | 2024 | 0.42 | CISO | Qualitative (risk reduction) | On track | None | Cyber insurance underwriter acknowledged risk reduction | On track |