|  | WYNN RESORTS Office of the CTO STRICTLY CONFIDENTIAL |
| --- | --- |

INTERNAL AUDIT REPORT
Board Technology Committee Briefing -- Q1 2025

| Meeting Date | March 18 2025 |
| --- | --- |
| Prepared By | CTO |
| Distribution | Board Technology Committee members |

Technology Performance Dashboard -- Q1 2025

| Metric | Target | Q1 2025 Actual | Status | Trend |
| --- | --- | --- | --- | --- |
| System Uptime (critical systems) | 99.9% | 99.87% | Amber | Stable |
| Mean Time to Resolve P1 Incidents (hrs) | Less than 4 | 3.2 | Green | Improving |
| Security Vulnerabilities (Critical open) | 0 | 2 (in remediation) | Amber | Improving |
| MFA Enrollment (% of users) | 100% | 81% | Amber | Improving |
| Cyber Awareness Training Completion | 90% | 74% | Red | On schedule for Q2 |
| Technology Budget Utilization | On budget | 94% of Q1 plan | Green | On track |
| Open Engineering Roles (#) | Less than 10 | 16 | Red | Improving |
| NIST CSF Maturity (avg across functions) | Greater than 3.0 | 2.6 | Red | Improving (2.4 in Q4 2024) |

Major Initiatives Status

| Initiative | Status | Budget Used | On Track? | Next Milestone |
| --- | --- | --- | --- | --- |
| Loyalty Platform Replacement | Requirements complete; vendor PoC in progress | 18% of budget | Yes | Vendor selection April 30 2025 |
| Microsoft Teams Phone Migration | Design complete; pilot in Las Vegas IT dept running | 22% of budget | Yes | Las Vegas full rollout June 2025 |
| MFA Enforcement | 81% complete; 312 users remaining | 90% of budget | Yes | 100% completion February 28 2025 |
| Oracle ERP Custom Reports | 8 of 120 reports migrated | 6% of budget | Needs review -- pace too slow | Revised plan due March 31 2025 |
| API Gateway Implementation | Vendor selected (Azure APIM); design in progress | 5% of budget | Yes | Design complete April 15 2025 |
| DevOps CI/CD Build-out | 3 of 11 applications complete | 35% of budget | Yes | All critical apps complete May 2025 |

Cybersecurity Update

3 Critical vulnerabilities open: Avaya CVE-2024-36488 patch in progress (Jan 31 deadline), Wynn Loyalty Platform PHP 5.6 vulnerability (workaround applied; permanent fix requires platform replacement), Oracle ERP patch deployment scheduled February 8 2025

FY2024 saw 8 security incidents; none resulted in confirmed data breach or material business impact; MGM-style ransomware remains highest residual risk; CrowdStrike Falcon and guest network isolation are primary mitigants

NIST CSF assessment by Deloitte Cyber completed; overall maturity 2.6 of 5.0; remediation roadmap funded in FY2025 budget at $1.5M

Cyber insurance renewal January 2025: premium flat at $2.18M; underwriters acknowledged progress on MFA and zero-trust guest WiFi implementation

AI and Innovation Initiatives

ML Engineer hire approved for Q1 2025; will lead development of guest personalization models using CDP data once loyalty platform and CDP are in place

Generative AI use case assessment completed: top-priority opportunities are guest service chatbot (estimated $340K cost savings/yr), predictive maintenance for HVAC and elevators (estimated $180K savings/yr), and casino fraud detection enhancement

No generative AI initiatives in production; all use cases subject to Legal and Privacy review before deployment

Board direction requested: what level of investment in AI capability building is appropriate for FY2026 budget planning?

Key Decisions Required of the Board

Loyalty Platform: Board approval requested for the recommended Salesforce Loyalty Management implementation at $12.8M 5-year TCO; decision required by April 30 2025 to meet the FY2026 go-live target

Engineering Compensation: CFO and CTO jointly requesting board awareness that engineering compensation is 10-16% below market P50; $1.8M compensation adjustment required to prevent further talent loss; this is within management approval authority but board awareness is appropriate given risk

AI Investment: Board guidance requested on level of strategic ambition for AI capability in FY2026 planning cycle